TERMS OF REFERENCE (TOR) OF

THE QUEZON CITY GENERAL HOSPITAL

100Mbps FIBER OPTIC INTERNET CONNECTION.

I. Rationale:

The aim of a fiber optic internet connectivity is to improve the communication processes in the QCGH operations and to contribute to effective patient  treatment services through Information  Technology (I.T) and to upgrade  QCGH with modern state-of-the art equipments to provide  better medical service to the Q.C citizenry.

II. PROJECT OBJECTIVES AND DESCRIPTION

Fiber optic internet connectivity for the Quezon City General Hospital.

- To upgrade the QCGH  by  the computerization of the   primary and core process/operations.

- To improve QCGH patient care and treatment through accurate patient records data handling   via Electronic Medical Record(EMR) & Hospital Information System (HIS) & sending report to Department of Health (DOH).

III. SCOPE OF WORK

1. The solution provider  shall distribute internet connectivity per department and install a internet connection under the  name of  Quezon City General Hospital with the following  standard capability,  qualifications meeting the followng requirements;

1.1 A fully 100Mbps  fiber optic internet connectivity has capacity to install wired catv cable and  network cable ready  to the Hospital Information System (H.I.S.), PACS/RIS of the QCGH Radiology Department, and Laboratory Information System (L.I.S), & other departments sending a report to the Department of Health (DOH);

1.2 The Fiber optic internet connectivity  capable of digital encoding in bandwidth manager, distribution of internet mbps per department, viewing on web base and configuration on server and smart devices and other computer devices.

1.3 Training and Area  Coaching

The solution provider shall further provide the following training, area coaching and orientation programs to the hospital wide personnel in batches with the end in view of properly transferring  technology and utilization of the fiber optic internet connectivity controller , to wit:

QCGH Management

QCGH-IT System administrator

Engineering Department

1.4  The presence onsite by the solution provider for techincial support within  maximum of six  (6) hours  response time to  the fiber optic internet connectivity.

1.5 Voice call (8am-5pm/Monday to Sunday), 24/7 mobile hotline (SUN/Smart/GLOBE) and e-mail for technical support of the fiber optic internet connectivity problems.

IV. AREA OF COVERAGE

- All departments of QCGH

V. PROJECT STANDARDS AND REQUIREMENTS

The fiber optic internet connectivity provider shall provide 24/7 on-call technical support services.

VI. PROJECT DURATION

The project shall be completed within three (3) months from date of Notice to Proceed (NTP).

VII.  APPROVED BUDGET FOR THE CONTRACT

The Approved Budget for the Contract is P3,800,004.00

VIII. BASIS OF PAYMENTS

- Thirty percent (30%) upon complete delivery and conduct of a Project installation.

- Forty percent (40%) upon deployment of the 100Mbps internet connectivity.

- Twenty-five percent (25%) upon system utilization and Final acceptance and submission of QCGH 100Mbps internet connectivity documentations (both soft & hard copy);

- Five percent (5%) retention upon completion of  project one (1) year from date of final acceptance.

IX.  PENALTIES CLAUSE FOR SERVICE INTERRUPTIONS

The Internet Service Provider (ISP) is required to be available seven (7) days a week and  perform maintenance.

- Allowable Outage = 6 hours

- Service for Non Conformance in the event that the maximum allowable outage will be exceeded, Internet Service Provider(ISP) will be required to provide rebates to the QCGH which shall be the number of hours in excess of the allowable hours of outages computed in six (6) hour increments equivalent to one (1) day of the monthly recurring fee. In the event that an outage lasted for more than 72 hours, the monthly service fee shall be paid in whole.

Should either party, however, find any due cause or determine a justifiable need to modify or revise or change any of the provisions or part or parts thereof in this TOR, such move shall be mutually agreed upon in writing subject to concurrence of the project proponent.

# X. CANCELLATION OR TERMINATION OF CONTRACT

Should there be any dispute, controversy or difference between the parties arising out of this TOR, the parties herein shall exert efforts to amicably settle such dispute or difference. However, if any dispute, controversy or difference cannot be resolved by them amicably to the mutual satisfaction of the parties, then the matter may be submitted for arbitration in accordance with existing laws, without prejudice for the aggrieved party to seek redress before a court of competent jurisdiction.

The guidelines contained in RA 9184 and its revised IRR shall be followed in the termination of any service contract. In the event the City terminated the Contract due to default insolvency, or for cause, it may enter into negotiated procurement pursuant to section 53(d) of RA 9184 “ and its IRR.

XI. WARRANTY

The 100Mbps fiber optic internet connectivity shall be free from any and all defects in material fiber optic network cable and workmanship for a period of one (1) year within the warranty period from date of final acceptance of the project and that same shall substantially conform to the specifications provided under the Terms of Reference (TOR).

XII. SERVICE LEVEL AGREEMENT (SLA)

The  Solution Provider shall provide 24/7 on call technical support services in the course of the implementation of the project and during the warranty period.

Prepared by:

James I. Bacarisas

OIC-QCGH Information Technology

Approved by:

Josephine B. Sabando, MD, RN, FPBA, MHA

Hospital Director